One-Week Plan: Front-end Development for Multi-Page Blog Website
Objective: Build a multi-page blog website with HTML, CSS, and JavaScript in one week, including a homepage, blog post pages, about page, contact page, and basic interactivity.
Tools: VS Code, Git, browser for testing, GitHub (optional for remote repository).
Project Folder Structure:

/blog-website
├── /assets
│ ├── /images
│ ├── /css
│ │ └── styles.css
│ └── /js
│ └── script.js
├── index.html
├── post.html
├── about.html
├── contact.html
├── .gitignore
└── README.md

Day 1: Planning and Setup.
Goal: Define requirements, design a basic layout, and set up the project environment.
Tasks
Define Requirements
Features: Homepage with blog post previews, individual post pages, about page, contact form, navigation bar, responsive design, search functionality, pagination.
Scope: Static HTML/CSS with JavaScript for dynamic elements (e.g., search, form validation).

Design Mock-up
Sketch layout: Header (logo, nav bar), main content (post grid for homepage, single post for post page), footer (links, copyright).
Choose color scheme (e.g., neutral tones) and typography (e.g., Google Fonts: Roboto, Open Sans).

Set Up Project
- Create /blog-website folder with sub-folders: /assets/images, /assets/css, /assets/js.
- Create empty files: index.html, post.html, about.html, contact.html, styles.css, script.js.
- Initialize Git repository in VS Code.

Deliverables
Project folder with initial structure.
Git repository initialized and optionally pushed to GitHub.
Basic mockup sketch or notes on layout and design.

Day 2: Build Core HTML Structure.
Goal: Create HTML for all pages with consistent navigation and layout.
Tasks
Homepage (index.html)
Add HTML5 boilerplate, link styles.css and script.js.
Create header with logo and nav bar
Add main section for blog post previews and footer.
Commit: Add index.html structure.

Blog Post Page (post.html)
Reuse header and footer.
Add article structure for posts (title, meta, content, related posts).
Commit: Add post.html structure.

About Page (about.html)
Reuse header and footer.
Add static content (e.g., mission statement, placeholder text).
Commit: Add about.html structure.

Contact Page (contact.html)
Reuse header and footer.
Add form with name, email, message fields.
Commit: Add contact.html structure.

Test Navigation
Verify links between pages work.
Commit: Complete Day 2 HTML structure.

Deliverables
Four HTML files with consistent header, footer, and navigation.
Functional links between pages.

Day 3: Style with CSS
Goal: Style the website for a polished, responsive look.
Tasks

Global Styles
Reset browser defaults in styles.css
Define CSS variables (e.g., --primary-color: #333).
Import Google Fonts and set typography.

Responsive Layout
Use Flexbox/Grid for homepage post grid and post page layout.
Style nav bar (horizontal on desktop, hamburger menu on mobile).
Add media queries for mobile-first design.

Component Styling
Style buttons, contact form, and post cards.
Add hover effects and transitions.

Test and Commit
Preview in browser
Commit: Add CSS styling.

Deliverables
Styled website with responsive layout.
Consistent design across all pages.

Day 4: Enhance with JavaScript.
Goal: Add interactivity and dynamic content.
Tasks

Mock Data
Create a JavaScript array in script.js for blog posts.

Dynamic Features
Populate homepage post grid using DOM manipulation.
Render individual posts on post.html based on URL parameters or mock data.
Implement search bar to filter posts by title/tag.
Add “Load More” button for pagination.

Form Validation
Validate contact form (e.g., check email format, non-empty fields).
Display success/error messages.

Test and Commit
Test search, pagination, and form in browser.
Commit: Add JavaScript functionality.

Deliverables
Dynamic blog post previews and single post rendering.
Functional search and form validation.

Day 5: Polish and Test.
Goal: Refine design and ensure functionality across devices.
Tasks

Refine Design
Adjust spacing, colors, and typography for consistency.
Polish button and form styles.

Cross-Browser Testing
Test on Chrome, Firefox, Brave.

Responsive Testing
Verify layout on mobile, tablet, desktop using browser dev tools.

Accessibility
Add ARIA labels to nav and form.
Check color contrast and keyboard navigation.

Commit
Commit: Polish design and test.

Deliverables
Refined, responsive, and accessible website.
Tested across browsers and devices.

Day 6: Final Features and Debugging.
Goal: Add final interactivity and fix issues.
Tasks

Add Interactivity
Implement sticky nav bar with JavaScript.
Add smooth scrolling for in-page links.

Debug Issues
Fix broken links, layout bugs, or JavaScript errors.
Optimize images and minify CSS/JS.

Documentation
Write README.md with project overview and setup instructions.

Commit
Commit: Add final features and debug.

Deliverables
Fully functional website with polished features.
Project documentation in README.md.

Day 7: Final Testing and Submission
Goal: Finalize and prepare for submission.
Tasks

End-to-End Testing
Test user flows (e.g., navigate from home to post, submit contact form).
Verify search and pagination.

Code Cleanup
Remove unused code, comments, and console logs.
Format code consistently (e.g., use Prettier).

Submission Prep
Push final code to Git repository.
Deploy to GitHub Pages.
Package files or provide repository link as per instructions.

Commit
Commit: Final changes and submission prep.

Deliverables
Fully tested, clean codebase.
Submitted project.